## Slide 1: Roadmap: To 1.0 and Beyond
Rob Vesse
rvesse@dotnetrdf.org

## Slide 2: Overview (1 of 2)
Current Status
  Current Versions and next planned releases
Release Schedules
  General overview of planned release schedule
Upcoming Features
  Details of upcoming features in the next planned releases

## Slide 3: Overview (2 of 2)
Architecture Roadmap
  Proposals re: general architecture of the project
General Roadmap
  Covers the general outline of the roadmap beyond the next release

## Slide 4: Current Status
Core Library
  Version 0.4.1 Beta currently
  Version 0.5.0 due August 2011
Toolkit
  Version 0.2.0 Alpha currently
  Version 0.3.0 Alpha due August 2011

## Slide 5: Release Schedule – Core Library
Aim to provide a release every 3 months -faster when possible or minor/bugfix release only
Aim is to have two major releases per year from here to 1.0 with typically 1 minor release between each major release
  i.e. 0.4.0 and 0.5.0 this year, 0.6.0 and 0.7.0 next year etc.

## Slide 6: Release Schedule – Core Library
Phases
  Beta phase – up to Version 0.6.x
  Release Candidate phase – Versions 0.7.0 onwards
  Full production ready release – Version 1.0.0
As releases progress work will focus more on optimisation rather than new features

## Slide 7: Release Schedule – Toolkit
Will typically follow core library schedule though until version numbers are aligned will be a major release each time

## Slide 8: Upcoming Features – Core Library

## Slide 9: Upcoming Features – Core Library
Version 0.5.0 will be a significant release introducing various new features and API additions/changes, including but not limited to:
  Rewritten SQL backend
  Handlers subsystem extended to be usable with query and storage subsystems
  New RDFa parser (time permitting)

## Slide 10: ADO Store (1 of 2)
A new SQL backend for dotNetRDF
Purely based on stored procedures so the code is independent of the database schema
Combines with new virtualised storage subsystem for improved SPARQL performance without need to load entire dataset into memory

## Slide 11: ADO Store (2 of 2)
Existing SQL stores will henceforth be referred to as legacy stores
An upgrade path for legacy stores to the ADO store will be provided
Initial release will only include Microsoft SQL Server support – MySQL support may follow later

## Slide 12: New/Improved 3rd Party Storage Support
Improvements to AllegroGraph support to properly support AllegroGraph 4.x
Added Dydra support

## Slide 13: Virtualised Storage Subsystem
A new subsystem which is added to the existing storage subsystem
Allows storage providers to return virtual identifiers for nodes rather than materialised values
  Provides for faster loading
  Allows better data caching, faster equality checking etc
  Designed primarily to improve performance for out of memory SPARQL datasets
Already used by the ADO Store

## Slide 14: Handler Subsystem Extensions (1 of 3)
The Handlers subsystem was added in the previous release (0.4.1) and provides a way for users to control in detail what happens to triples/quads/SPARQL Results as they are parsed
  Permits early termination e.g. reading the first 10 triples then stopping
  Highly flexible API

## Slide 15: Handler Subsystem Extensions (2 of 3)
Want to extend this subsystem to other parts of the API e.g. the query and storage subsystems
Query Subsystem
  When making a query it should be possible to provide two handlers – one for handling RDF and one for SPARQL Results
  These handlers will be used to handle the generated results

## Slide 16: Handler Subsystem Extensions (3 of 3)
Storage Subsystem
  Current limitation is that when you load a graph you have to wait for the entire graph to load
  Adding LoadGraph() overloads that take handlers allow users detailed control over how much of a graph they load
  In line with the query subsystem extensions also overload the Query() method of the storage subsystem to permit usage of handlers there as well

## Slide 17: New RDFa Parser
Is a brand new non-recursive RDFa parser that supports arbitrary host languages
  i.e. not just RDFa + (X)HTML
Much more memory efficient (non-recursive)
Time Permitting Feature – RDFa parsing is rather complex and prone to error
  If the parser is not ready in time it will be pushed back to the 0.5.1 minor release

## Slide 18: Query Subsystem Enhancements (1 of 2)
Major work on SPARQL Optimisation (25-30% performance boost)
  Improved data structures internally
  Improved use of caching
New Algebra operators so everything can be converted into pure algebra if desired
  StrictAlgebraOptimiser added which does this

## Slide 19: Query Subsystem Enhancements (2 of 2)
Leviathan Query Engine refactored to make it much easier to extend
  Can now just derive from LeviathanQueryProcessor and override the desired methods
Added an ExplainQueryProcessor which extends the standard engine and prints explanations of query processing

## Slide 20: Writing Subsystem Enhancements
Added a number of new interfaces to Writing namespace to mark different capabilities of writers
  Added configuration properties to the Configuration API which allow these features to be configured – all HTTP Handlers support these

## Slide 21: Upcoming Features - Toolkit

## Slide 22: Upcoming Features - Toolkit
There will likely be minimal changes to the Toolkit for the next release (0.3.0) but the following will see some changes/minor upgrades:
  rdfConvert
  rdfQuery
  rdfEditor
  SparqlGUI
  StoreManager

## Slide 23
rdfConvert
With the addition of new formatters to the core library more formats will be eligible for fast conversion
rdfQuery
Changes in the core library now permit for the explanation of query execution so support for this will be added

## Slide 24: rdfEditor
Speed improvements will be made to syntax validation
Time permitting there will be some internal API refactoring to permit planned changes in future releases

## Slide 25: SparqlGUI
Support for query explanation will also be added to the tool
  An explain button can be used just to show the explanation trace
  A Log Explanations option has been added so explanations for all queries are added to the log file

## Slide 26: StoreManager
Support for new stores
  ADO Store and Dydra
Improved AllegroGraph 4.x support
Will use the handler subsystem extensions in the core library to:
  Improve export speed when possible
  Provide a preview graph function which returns the first 100 triples of a graph

## Slide 27: Architecture Roadmap

## Slide 28: Current Architecture
Currently the core library is a single library which is not ideal design
Some features already reside in external libraries e.g. dotNetRDF.WinForms provides common functionality for Windows Forms GUIs

## Slide 29: Proposed Architecture
As new features are added it should be considered carefully whether they are really core features
  Core Features should stay in the core library
  Non-core features should go into other libraries
This will help to stop dependency bloat as new features are added

## Slide 30: What constitutes a Core Feature?
Core Features:
  Adds to/improve capability of a specific subsystem
  Unless providing major new capabilities which are highly desirable to all users they should not constitute an entirely new subsystem
  Does not require additional dependencies
Non Core Features:
  Provides an entirely new subsystem
  Is only of interest to part of the user base
  Introduce new dependencies

## Slide 31: Proposed Architecture in practise (1 of 2)
It is proposed that the new ADO Store be packaged in a separate library
  Will reduce the need for dependencies in the core library
  Allows additional implementations other than MSSQL to be added in future with their dependencies
Make it easier to maintain and those who don’t need the features get a smaller library footprint

## Slide 32: Proposed Architecture in practise (2 of 2)
The Virtuoso provider will be separated out into it’s own library
  Desirable since Virtuoso support represents only a couple of classes in the API but introduces an entire DLL as a dependency

## Slide 33: Library Naming Conventions
Names should all be prefixed with dotNetRDF.
Name should be descriptive, not necessarily just the root namespace
  Eg. dotNetRDF.WinForms.dll and dotNetRDF.Data.Sql.dll
Names can be postfixed with platform identifier where applicable e.g. dotNetRDF.Silverlight.dll
Version Numbers need not be aligned with core library, should reflect maturity of code
  For simplicity code considered mature/split out of core library will have version numbers aligned with core library

## Slide 34: Proposed Libraries for 0.5.0 Release
Core Library – dotNetRDF.dll
  WinForms GUI – dotNetRDF.WinForms.dll
  ADO Store – dotNetRDF.Data.Sql.dll
  Virtuoso support – dotNetRDF.Data.Virtuoso.dll

## Slide 35: Proposed Libraries for Future Releases
LINQ Provider – dotNetRDF.Linq.dll
  Based on a port of Andew Matthew’s LinqToRdf
  Persistence capability added by use of SPARQL Update
WPF GUI – dotNetRDF.Wpf.dll

## Slide 36: General Roadmap

## Slide 37: Plans
Currently the roadmap is very loose beyond the immediate next releases (the 0.5.x series)
There are no specific plans for any release beyond 0.5.x at the moment
Ideally the roadmap from subsequent releases (0.6.x) to the 1.0 release should be driven by the community

## Slide 38: Community Driven Planning
For 0.6.x releases new features/improvements should be primarily driven by community request
  i.e. features will be prioritised based on community request/need/feedback
We have some possible features lined up which we will prioritise unless community suggests other features

## Slide 39: Our Suggestions (1 of 2)
Full text SPARQL Support – dotNetRDF.Sparql.FullText.dll
  Use Lucene.Net to provide full text search capabilities
  Syntax compatible with other implementations as far as possible
  Will be implemented as a new library since as per the architecture proposal it is a non core feature and requires additional dependencies

## Slide 40: Our Suggestions (2 of 2)
GeoSPARQL Support – dotNetRDF.Sparql.Geo.dll
  Provide an implementation of the OGC GeoSPARQL standard
  As with full text SPARQL will be implemented as a new library as is as non-core feature

## Slide 41: Existing Community Suggestions
Currently the following features have been suggested/requested by the community:
  SPIN (SPARQL Inferencing Notation) Support
  rdfEditor for non-Windows systems
  Additional JSON format support

## Slide 42: Get Involved

## Slide 43: Get Involved
Suggestions and feedback on this roadmap are solicited and welcomed
Via email:
  Mailing List – dotnetrdf-develop@lists.sf.net
  Direct Email – rvesse@dotnetrdf.org
Via Skype (rvesse) – please email first to arrange a meeting

## Slide 44: Get Involved
Face to Face
  Conferences – contact me via email to see what conferences I plain on attending later this year
  Meetup – I attend the London SemWeb Meetup, please check with me via email whether I will be at a specific meetup
  Meetings – If you are based in the south of the UK I am happy to arrange meetings via email